BOTCH REALTIES DIASPORA BUILD PLATFORM

Application Outline for App Developers (Developer Brief)

1. Project Overview

Platform Goal:
To build a secure, user-friendly digital platform that allows people in the diaspora to confidently invest, pay, and monitor building projects in Ghana through Botch Realties.

Core Value Proposition:
Transparency + accountability + real-time project tracking.

Botch becomes the trusted bridge between diaspora clients and Ghana-based construction execution.

Botch_Reality_Ltd_Pitch

2. Primary User Roles

A. Client (Diaspora Investor)

- Registers and creates an account

- Pays securely

- Tracks project progress remotely

- Receives invoices, receipts, updates, and videos

B. Botch Admin (Company Team)

- Manages projects and client accounts

- Uploads invoices and receipts

- Sends updates and alerts

- Receives payment/message notifications

C. Partners/Vendors (Optional Future Role)

- Contractors, engineers, suppliers

- Can upload progress documentation

3. Core Features & Functional Modules

Module 1: Client Dashboard & Onboarding

Key Functions

- Account registration/login (Email + OTP + 2FA)

- Profile setup

- Project enrollment

- Dashboard overview

Dashboard Display

- Active projects

- Payment status

- Milestones completed

- Latest site update

- Notifications center

Module 2: Secure Payment Gateway Integration

Requirements

- Clients must pay Botch directly via secure gateway

Payment Options

- Visa/Mastercard

- Mobile Money (Ghana + International)

- Bank Transfer

- Stripe/Paystack integration

Security

- PCI-DSS compliance

- Payment confirmation receipts auto-generated

Module 3: Receipts + Invoice Upload Portal

Admin Capabilities

- Upload invoice PDFs

- Upload receipts after payments

- Milestone billing system

Client View

- Payment history

- Downloadable receipts/invoices

- Billing transparency

Module 4: Real-Time Project Monitoring

Core Tools

- Progress timeline (milestones)

- Weekly photo updates

- Live site video streaming (or recorded clips)

Features

- Drone footage uploads

- Live camera feed integration (Phase 2)

- Progress percentage tracker

This fulfills Botch’s promise of “visual evidence + accountability.”

Botch_Reality_Ltd_Pitch

Module 5: Messaging + Client Support System

In-App Communication

- Client ↔ Botch messaging

- File sharing (documents, approvals)

Support Options

- Live chat

- Appointment booking (Zoom/WhatsApp)

Module 6: Notifications & Alerts

Botch Must Receive Alerts When:

- Payment is made

- Client sends a message

- Project milestone is due

- Invoice is viewed/downloaded

Client Alerts

- New invoice uploaded

- Project update posted

- Payment confirmation

Notification Channels:

- Email

- SMS

- In-app push

Module 7: Security & Encryption Standards

Mandatory Requirements

- End-to-end encryption of sensitive data

- SSL/TLS for all traffic

- Encrypted database storage (AES-256)

Access Control

- Role-based permissions

- Admin audit logs

- Two-factor authentication

Botch’s platform must feel premium and safe without being complicated.

4. Suggested App Pages (UI Screens)

Client Side

- Landing Page

- Signup/Login

- Dashboard

- My Projects

- Project Detail Page

- Live Updates (Video + Photos)

- Payments & Invoices

- Messages

- Notifications

- Profile & Settings

Admin Side

- Admin Dashboard

- Client Management

- Payment Monitoring

- Invoice Upload Center

- Project Update Manager

- Video Upload/Stream Panel

- Alerts & Messaging Console

5. Recommended Tech Stack (Developer Suggestion)

Frontend

- React / Next.js (Web)

- Flutter (Mobile app future-ready)

Backend

- Node.js + Express or Django

Database

- PostgreSQL (secure structured data)

Cloud + Storage

- AWS S3 (media + invoices)

- CloudFront CDN (fast diaspora access)

Payments

- Stripe + Paystack

Live Video

- Vimeo API / AWS IVS (Phase 2)

6. Platform User Flow (Client Journey)

Step-by-Step

- Client signs up

- Completes identity verification

- Selects a building package/project

- Makes milestone payment

- Botch receives alert instantly

- Invoice + receipt uploaded to portal

- Client monitors progress weekly

- Live footage updates posted

- Client communicates via in-app chat

- Project completion + handover documents issued

1-Month Workflow Plan for a Team of 3 Web Designers

Team Structure

| Role | Designer Focus |
| --- | --- |
| Designer 1 | UI Layout + Dashboard Screens |
| Designer 2 | Payments + Project Tracking UX |
| Designer 3 | Branding + Mobile Responsive Design |

WEEK 1 — Discovery + Wireframes

Goal: Structure the platform

Tasks:

- Sitemap + user flows

- Low-fidelity wireframes

- Design system setup (fonts, colors, buttons)

Deliverables:

- Wireframe pack

- UX journey map

WEEK 2 — High-Fidelity UI Design

Goal: Visual design execution

Tasks:

- Client dashboard UI

- Payment screens

- Invoice portal

- Messaging layout

Deliverables:

- Full Figma UI mockups (Client side)

WEEK 3 — Admin Portal + Responsive Design

Goal: Complete platform ecosystem

Tasks:

- Admin dashboard screens

- Notifications center

- Tablet/mobile responsive layouts

Deliverables:

- Admin UI kit

- Responsive prototypes

WEEK 4 — Developer Handoff + Final Polish

Goal: Ready for development

Tasks:

- Component documentation

- Figma developer mode cleanup

- Interaction prototypes

- Final review + QA

Deliverables:

- Final design system

- Clickable prototype

- Handoff package

Final Output for Developer Team

At the end of Month 1, Botch should have:

✅ Complete UI/UX Design
✅ Client + Admin Portal Screens
✅ Secure payment workflow mapped
✅ Video + project update system designed
✅ Ready-to-build Figma prototype

Optional Add-On Features (Phase 2)

- Smart contract escrow system

- AI progress reports

- Diaspora mortgage integration

- Multi-language support

- Dedicated mobile app